HAAG · Scope of Work · Fall 2026

HAAG Compute & Storage Guide

Ahsan Subzwari   ·   Continuation of Spring 2026 initiative

OVERVIEW

The HAAG Compute & Storage Guide is a practical sizing reference for HAAG researchers running jobs on PACE ICE. What does my workload actually need before I submit? (LLM, computer vision, classical ML, audio). GPU selection decision tree covering ICE's eleven GPU types, and a browser-based LLM inference calculator

QUESTIONS FOR BRI & CHARLIE

The goals are to find out each group's specific sizing pain points, identify workload types not yet covered by the guide, and determine the most effective delivery format for each group (Slack post, onboarding session, workshop)

- See how this would best be delivered

  - This will be easier to determine with Bri and Charlie from their prior knowledge, rather than asking every single comp advisor

SCOPE OF WORK

Build:

- VRAM calculator (optimizer states, gradients, LoRA/QLoRA presets)

- Two new workload recipes driven by advisor feedback

Adopt:

- Run one recorded 30-minute HAAG workshop? Allow researchers to point to the relevant section for them when a sizing error is found by them

DELIVERABLES

| # | Deliverable | Track | Status |
| --- | --- | --- | --- |
| 1 | Advisor Conversations Meet with Computational Advisors across all HAAG groups, document pain points and delivery preferences. | Adopt | Active |
| 2 | Guide v1.1 Refresh Update GPU inventory, fix link issues, calculator usage analytics (or feedback) | Build | Next |
| 3 | Calculator v2.0 — Training Mode Extend VRAM calculator to support training: optimizer states, gradients, LoRA/QLoRA? (Let’s found out if we even need this) | Build | Next |
| 4 | Two New Workload Recipes Add recipes for distributed training and bioinformatics (Take advisor feedback) | Build | Planned |
| 5 | Recorded HAAG Workshop 30-minute walkthrough of one recipe end-to-end; archived for future onboarding. | Adopt | Planned |

NOT IN SCOPE???

- Phoenix cluster, ACCESS, containerization, full Slurm tutorial, primary AWS onboarding, and content already owned by peer HAAG initiatives (Zach's validator, Justin's storage audit, Guru's Intro-To-PACE-ICE).

SUCCESS CRITERIA

- Advisor conversations with all HAAG groups completed and findings documented by week 4

- Calculator sessions trending upward; at least 10 substantive pieces of researcher feedback collected

- At least one peer HAAG tool (validator or storage audit) actively cross-linking into the guide by semester end